# Sprint 1 Artifacts

Overview
Sprint 1 establishes the technical and visual foundation of the project. Its primary focus is on repository setup, project structure, core frameworks, and essential backend systems required for gameplay. These artifacts describe the planned work for each Sprint 1 requirement (tickets #1–10), detailing their purpose, approach, and expected deliverables.

This sprint, we plan on working on the following:

| Set Up Repository | Description: Initialize the version control environment and establish standard branching and commit conventions. Planned Work: The team will create a new GitHub repository with appropriate access permissions and branch protections for both main and dev. A commit message template and project README will be established to document workflows, and the repository will be linked to the project management board to maintain visibility across all contributors. Expected Outcome: A fully configured GitHub repository with clear structure, access control, and documentation for collaborative versioning. Diagram: Local Dev → Git Commit → Remote Repo → CI/CD |
| --- | --- |
| Set Up Frontend Framework / Starter Files | Description: Prepare the frontend environment with the chosen framework and initial file architecture. Planned Work: The frontend will be initialized using React and Vite to provide a lightweight, modular framework. File structures for components, assets, and styles will be configured to support scalable development. Baseline routing and navigation stubs will be added to verify proper compilation and ensure the project runs locally without errors. Expected Outcome: A working frontend skeleton with modular organization, ready for UI and gameplay integration. Diagram: AppRoot → Components → Router → Render |
| Create / Add Base Assets | Description: Develop or import essential visual assets such as card faces, chips, UI icons, and background elements. Planned Work: All core graphical assets will be collected, created, or refined to maintain a cohesive visual style. Images will be optimized for web performance, organized into a dedicated assets directory, and named consistently. Licensing information will be reviewed to ensure that all assets comply with usage rights and attribution standards. Expected Outcome: A cohesive base art package that defines the project’s visual identity and supports UI integration. Diagram: AssetSource → AssetManager → GameUI |
| Create Stylesheet / Color Palette | Description: Define the game’s global aesthetic through a stylesheet and standardized color palette. Planned Work: A global stylesheet will be developed to establish consistent design elements including fonts, colors, and spacing. Core UI components will adopt these variables to unify appearance across screens. Color choices will be documented, emphasizing accessibility and clarity to ensure visual harmony in all gameplay and menu interfaces. Expected Outcome: A unified design language across all user interfaces, improving consistency and readability. Diagram: ThemePalette → StyleSheet → UI Components |
| Set Up Unit Testing Framework | Description: Implement automated testing tools to ensure component and logic reliability. Planned Work: The team will install Jest as the primary testing framework and create example test cases for logic modules. Continuous integration will be configured to run these tests automatically during builds, providing feedback on component stability and regression detection as development progresses. Expected Outcome: An operational unit testing environment allowing automated validation and continuous integration checks. Diagram: SourceCode → TestRunner → CI Reports |
| Accurate Card System | Description: Develop a card engine that maintains a consistent and traceable deck state, supporting advanced mechanics such as card counting. Planned Work: A DeckManager will be created to handle shuffle, draw, and discard operations with deterministic seeding for reproducible results. The system will expose card data for analytical use, ensuring that card counting and probability tracking remain consistent throughout gameplay. Expected Outcome: A fully functional and traceable card system that supports fair randomness and analytical play. Diagram: DeckManager → DrawHandler → GameLogic → Stats |
| Set Up Money / Bank System | Description: Create an in-game economy structure to track balances, bets, and payouts. Planned Work: A BankManager module will be implemented to manage deposits, wagers, and winnings. Transactions will be synchronized across clients for multiplayer functionality. Persistent data storage will ensure that player balances remain accurate across sessions, forming the basis for future reward and achievement systems. Expected Outcome: A reliable money system that supports secure transactions and consistent state management for all players. Diagram: Player → BankManager → TransactionLog → UI |
| Lay Groundwork for LAN Multiplayer | Description: Establish the network communication framework to support future multiplayer functionality. Planned Work: The networking foundation will be created using Socket.io to manage real-time communication between clients and the host server. Room management and basic message passing will be implemented, with connection testing to ensure reliable communication and graceful error recovery. Expected Outcome: A functional LAN communication layer capable of synchronizing player actions and maintaining stable peer-to-peer sessions. Diagram: Client → SocketManager → Server → Client |
| Layout Map / Game Selection System | Description: Design and implement a navigation system that allows players to choose between available games such as Poker and Blackjack. Planned Work: A GameSelectionMenu will be created to display available game modes through a clean, interactive interface. Selecting a mode will trigger a scene transition to the appropriate game environment. Basic animations and hover feedback will be added to improve usability and responsiveness. Expected Outcome: A responsive game selection screen that enables players to easily navigate and launch different game modes. Diagram: MainMenu → GameSelection → GameSceneLoader |
| User / Login System and Persistent Data | Description: Create the authentication and data persistence backbone to support personalized player sessions. Planned Work: The UserManager will be built to handle registration, login, and authentication through local or cloud-based storage. Session management will retain key player information such as username, statistics, and balances. Integration with the money and achievement systems will allow continuous player progress between sessions. Expected Outcome: A persistent player profile system with secure login and retained progress across all gameplay experiences. Diagram: UserAuth → SessionManager → PersistentStorage → GameProfile |

Expected Deliverables
A fully initialized repository and framework scaffolding, base visual and UI design assets, functional backend foundations for cards, economy, and multiplayer networking, and a persistent user login and testing framework integrated into the development environment.

Notes
Each requirement corresponds to a Sprint 1 backlog item (IDs 1–10). Diagrams are simplified for conceptual clarity. This document establishes the core infrastructure for all subsequent development sprints, ensuring technical stability and scalable design moving forward.