# Sprint 3 Artifacts

Overview
Sprint 3 builds on the core gameplay and system foundations completed in the previous sprint. This phase focuses on enhancing player engagement through pre-game customization, session management, and long-term reward tracking. New features include configurable lobbies for card games and an achievement system that introduces persistent progression.

The following artifacts describe the planned work for each Sprint 3 requirement (tickets #17–19), outlining their purpose, approach, and expected deliverables.

This sprint, we plan on working on the following:

| Game Settings / Lobby Menu for Poker | Description: Create a pre-game lobby system for poker that allows players to configure session parameters, manage participants, and coordinate game starts. Planned Work: A dedicated LobbyManager will be implemented to handle player readiness, seat assignments, and configurable options such as table limits, blinds, and AI inclusion. The interface will allow hosts to invite or remove players and modify key settings before launch. All lobby data will synchronize with the server to ensure a consistent configuration for every participant. Once all players are marked as ready, the lobby will transition directly into the poker game loop. Expected Outcome: Players can create, customize, and join poker sessions through an interactive lobby with synchronized settings and seamless transitions into gameplay. Diagram: Player → LobbyMenu → GameSettings → Server → GameStart |
| --- | --- |
| Game Settings / Lobby Menu for Blackjack | Description: Develop a comparable lobby and configuration interface for blackjack to ensure a consistent multiplayer setup experience. Planned Work: The blackjack lobby will include adjustable options such as deck count, bet limits, and dealer behavior settings. A ready-check feature will verify that all connected players confirm participation before the game begins. Integration with the DealerManager will guarantee that all rules and table conditions propagate correctly to the gameplay loop. The UI will mirror the poker lobby’s design language for visual consistency and ease of use. Expected Outcome: A stable, user-friendly blackjack setup screen where players can adjust rules and confirm readiness prior to starting the game. Diagram: Player → LobbyMenu → DealerManager → GameSettings → GameStart |
| Achievement System | Description: Implement a comprehensive system that tracks player performance, milestones, and rewards throughout gameplay. Planned Work: An AchievementManager module will be developed to monitor key player statistics such as total wins, currency earned, playtime, and item collection. These metrics will be captured through the StatsManager and processed to trigger achievements upon reaching defined thresholds. A visual interface will display unlocked achievements, progress bars, and reward feedback. Data persistence will ensure that all earned achievements remain available between sessions through local or database storage. Expected Outcome: A fully functional achievement framework that provides real-time tracking, visible rewards, and persistent player progression across sessions. Diagram: StatsManager → AchievementManager → UI Badge Display → Persistent Data |

Expected Deliverables

Configurable poker and blackjack lobbies supporting multiplayer and AI participation, and a complete achievement system with persistent tracking, reward visualization, and data retention across sessions.

Notes
Each requirement corresponds to a Sprint 3 backlog item (IDs 17–19). Diagrams may be represented as simplified UML or block flows. This document demonstrates the project’s shift from foundational gameplay toward personalized experiences and long-term player motivation.